DATA ENGINEERING PORTFOLIO PROJECT

Real-Time Food Delivery Analytics Platform

Complete build guide: architecture, specifications, week-by-week plan, failure demos, benchmarks, and interview preparation

Pipeline at a glance Python event simulator → Kafka → Spark Structured Streaming → Delta Lake (bronze / silver / gold) → dbt star schema → Airflow orchestration → Metabase dashboard. Everything runs locally on Docker Compose; cloud deployment with Terraform is an optional extension.

Honest note: no single project guarantees a job offer. This one is chosen because it covers every area data engineering interviews probe, and because the extras described here (measured benchmarks, a failure-and-recovery demo, a design-decisions document) are what separate it from a typical tutorial project.

Contents

# 1. Project Overview

You are building the data platform behind a fictional food delivery company (think Swiggy or Zomato). Customers place orders, restaurants accept and prepare them, riders pick up and deliver them. Every step emits an event. Your platform ingests those events in near real time, cleans and models them, and serves both live operational metrics and analytics-ready tables.

## 1.1 Business questions the platform answers

- How many orders per minute is each city receiving right now?

- What is the average and 95th percentile delivery time per city and per hour?

- Which restaurants have the highest cancellation or rejection rate?

- How long do orders wait between "restaurant accepted" and "rider assigned"?

- Which riders are most/least productive (deliveries per hour, idle time)?

- What was daily GMV (gross merchandise value) and average order value by city?

## 1.2 Goals

- Technical goal: a production-style pipeline that handles streaming and batch, survives failures, and enforces data quality.

- Career goal: a repository and story that lets an interviewer probe any layer (ingestion, processing, storage, modeling, orchestration, operations) and always find a thoughtful answer.

## 1.3 Skills demonstrated

| Skill area | Where it shows up in the project |
| --- | --- |
| Streaming ingestion | Kafka topics, partitioning by key, consumer groups, dead-letter topic |
| Stream processing | Spark Structured Streaming: watermarks, windows, deduplication, checkpoints, exactly-once sinks |
| Lakehouse storage | Delta Lake bronze/silver/gold, MERGE upserts, partitioning, compaction (OPTIMIZE), VACUUM |
| Data modeling | Star schema, incremental fact table, SCD Type 2 dimension, surrogate keys |
| Transformation | dbt models, tests, documentation, lineage graph |
| Orchestration | Airflow DAGs, retries, SLAs, backfills, sensors, alert callbacks |
| Data quality | Freshness, volume, null, schema, referential and business-rule checks that fail loudly |
| DevOps hygiene | Docker Compose, GitHub Actions CI, tests, linting, Terraform (optional) |
| Performance tuning | Partition strategy, file sizing, skew handling, measured throughput and latency |
| Communication | README, architecture diagram, design-decisions document, demo video |

# 2. Architecture

## 2.1 Data flow

[Event Simulator]  ──►  [Kafka]  ──►  [Spark Structured Streaming]

(Python, 5-10k/s)       topics        │            │

▼            ▼

[Delta: BRONZE]  [DLQ topic]

│ (raw, append-only)

▼

[Delta: SILVER]  (deduped, validated, typed)

│

┌──────────────────────┴───────────────┐

▼                                      ▼

[Delta: GOLD streaming aggregates]      [dbt models: star schema]

city/minute metrics                     fact_orders + dims

│                                      │

└──────────────► [Metabase] ◄──────────┘

[Airflow] orchestrates: daily batch loads, dbt run/test, data-quality checks,

compaction/maintenance, backfills, alerting

[Batch sources] restaurant master CSV/Parquet drops (daily) ──► Bronze via Airflow

## 2.2 Component responsibilities

| Component | Responsibility | Tool |
| --- | --- | --- |
| Event simulator | Generate realistic order lifecycle events with controlled messiness | Python, Faker, confluent-kafka |
| Message broker | Durable, ordered-per-key event log; decouples producers from consumers | Kafka (KRaft mode) or Redpanda |
| Stream processor | Parse, deduplicate, validate, window, and write to the lake | Spark Structured Streaming (PySpark) |
| Object storage | S3-compatible storage for the lake | MinIO locally; S3/GCS in cloud |
| Table format | ACID tables, MERGE, time travel, schema enforcement | Delta Lake (or Apache Iceberg) |
| Transformation | SQL-based modeling, tests, docs, lineage | dbt-core with dbt-duckdb (or BigQuery/Snowflake) |
| Orchestrator | Scheduling, dependencies, retries, backfills, alerts | Apache Airflow |
| Data quality | Automated checks and alerting | dbt tests + Great Expectations |
| BI layer | Dashboards on gold tables | Metabase or Superset |
| Infra / CI | Reproducible environment and automated checks | Docker Compose, GitHub Actions, Terraform |

## 2.3 Docker Compose services

- kafka (KRaft, no ZooKeeper) and kafka-ui for inspecting topics

- spark (master + one worker, or a single container with PySpark and Delta jars)

- minio (S3-compatible object store) and an init job that creates buckets

- postgres (Airflow metadata database and a mock operational source database)

- airflow-webserver, airflow-scheduler (LocalExecutor is enough)

- metabase (connects to DuckDB file or Postgres serving schema)

- simulator (your Python producer, with throughput set by environment variable)

Resource note A 16 GB RAM laptop runs the full stack comfortably. With 8 GB, lower the simulator rate to about 1-2k events/sec, run one Spark worker with 2 GB memory, and start Metabase only when needed.

# 3. Data Design

## 3.1 Event types and order lifecycle

| Event type | Emitted when | Key fields |
| --- | --- | --- |
| order_placed | Customer submits order | order_id, customer_id, restaurant_id, city, items, order_value, payment_method |
| payment_completed | Payment confirmed | order_id, amount, payment_status |
| restaurant_accepted | Restaurant confirms | order_id, restaurant_id, est_prep_minutes |
| restaurant_rejected | Restaurant declines | order_id, reason |
| rider_assigned | Rider matched | order_id, rider_id, distance_km |
| order_picked_up | Rider collects food | order_id, rider_id |
| order_delivered | Delivery completed | order_id, rider_id, delivery_rating (nullable) |
| order_cancelled | Cancelled by customer/restaurant/system | order_id, cancelled_by, reason |
| rider_location_ping | Every few seconds while on a trip | rider_id, lat, lon, speed (high-volume topic) |

## 3.2 Event envelope (JSON)

{

"event_id": "9b1f...-uuid",        // unique; used for deduplication

"event_type": "order_picked_up",

"schema_version": 2,

"event_ts": "2026-10-02T12:03:11.482Z",   // when it happened (event time)

"produced_ts": "2026-10-02T12:03:11.700Z",// when producer sent it

"order_id": "ORD-48213907",

"city": "Bengaluru",

"payload": { "rider_id": "RID-3321", "restaurant_id": "RST-1182" }

}

## 3.3 Kafka topics

| Topic | Key | Partitions | Notes |
| --- | --- | --- | --- |
| orders.events | order_id | 12 | Keying by order_id keeps each order's events ordered within a partition |
| riders.location | rider_id | 12 | High volume; short retention (e.g., 24 hours) |
| dlq.events | event_id | 3 | Malformed or schema-invalid events routed here with error reason |

## 3.4 Simulator: controlled messiness

Clean data hides every interesting problem. The simulator should inject, with configurable probabilities:

- Duplicates: 1-3% of events re-sent with the same event_id (at-least-once delivery).

- Late events: 2-5% delayed by 1-15 minutes (mobile network lag).

- Out-of-order events: for example order_delivered arriving before order_picked_up.

- Schema drift: a new optional field appears mid-run (schema_version 2); occasionally a required field is missing.

- Bad values: negative order_value, null city, impossible timestamps (to exercise validation and the DLQ).

- Load patterns: lunch (12-2 pm) and dinner (7-10 pm) peaks, plus a configurable burst mode for stress tests.

- Slowly changing master data: restaurants change name, cuisine, or commission tier over time (feeds the SCD2 dimension).

## 3.5 Lakehouse layers

| Layer | Contents | Write mode | Partitioning |
| --- | --- | --- | --- |
| Bronze | Raw events exactly as received, plus Kafka metadata (topic, partition, offset, ingest time) | Append-only | event_date (and hour if volume warrants) |
| Silver | Parsed, typed, deduplicated, validated events; plus current order state table | Append + MERGE (upsert) | event_date; city for state table if cardinality allows |
| Gold | Business aggregates: city_minute_metrics, restaurant_hourly, rider_daily | MERGE (idempotent) | metric_date |

## 3.6 Warehouse star schema (built by dbt)

| Table | Grain | Key columns and notes |
| --- | --- | --- |
| fact_orders | One row per order | order_key, customer_key, restaurant_key (SCD2-aware), rider_key, date_key; placed/accepted/picked_up/delivered timestamps; order_value, delivery_minutes, prep_minutes, is_cancelled. Incremental, unique_key = order_id |
| dim_restaurant | One row per restaurant per version (SCD2) | restaurant_key (surrogate), restaurant_id, name, cuisine, commission_tier, valid_from, valid_to, is_current |
| dim_customer | One row per customer | customer_key, customer_id, signup_date, city, segment |
| dim_rider | One row per rider | rider_key, rider_id, vehicle_type, onboarding_date, home_city |
| dim_date / dim_time | One row per date / minute | Calendar attributes, is_weekend, meal_period (lunch/dinner) |
| mart_city_daily | City x day | orders, GMV, avg_order_value, p95_delivery_minutes, cancellation_rate |

# 4. Component Specifications

## 4.1 Streaming job (Spark Structured Streaming)

### Responsibilities

- Read orders.events from Kafka; parse JSON using an explicit schema (never infer it in production code).

- Write the raw payload plus Kafka metadata to Bronze (append) before any transformation, so you can always replay.

- Route unparseable or invalid records to the dlq.events topic (or a quarantine Delta table) with an error reason.

- Deduplicate on event_id using withWatermark plus dropDuplicates; remember that state is bounded by the watermark.

- Maintain a current-state table per order in Silver using foreachBatch with a Delta MERGE.

- Compute windowed aggregates (1-minute tumbling windows by city; 5-minute sliding window for rolling averages) into Gold.

- Use a checkpoint location on durable storage so the job resumes exactly where it stopped.

### Skeleton

events = (spark.readStream.format("kafka")

.option("subscribe", "orders.events")

.option("startingOffsets", "latest")

.option("maxOffsetsPerTrigger", 200000)   # backpressure control

.load())

parsed = (events.select(from_json(col("value").cast("string"), EVENT_SCHEMA).alias("e"),

"topic", "partition", "offset", "timestamp")

.select("e.*", "partition", "offset"))

clean = (parsed.withWatermark("event_ts", "15 minutes")

.dropDuplicates(["event_id"]))

def upsert_order_state(batch_df, batch_id):          # idempotent per batch

(DeltaTable.forName(spark, "silver.order_state").alias("t")

.merge(latest_per_order(batch_df).alias("s"), "t.order_id = s.order_id")

.whenMatchedUpdate(condition="s.event_ts >= t.last_event_ts", set=UPDATES)

.whenNotMatchedInsertAll().execute())

(clean.writeStream.foreachBatch(upsert_order_state)

.option("checkpointLocation", "s3a://lake/_checkpoints/order_state")

.trigger(processingTime="10 seconds").start())

### Concepts you must be able to explain

| Concept | What to understand |
| --- | --- |
| Event time vs processing time | Windows use event_ts; watermark tells Spark how long to wait for late data before finalizing a window |
| Watermark trade-off | Longer watermark = more late data accepted but more state memory and higher latency |
| Exactly-once | Checkpointing + replayable source (Kafka offsets) + idempotent sink (Delta MERGE / transactional writes) |
| Backpressure | maxOffsetsPerTrigger limits batch size so a burst does not overwhelm the job |
| State store | dropDuplicates and aggregations keep state; watermark bounds it; know the memory implications |
| Trigger choice | Micro-batch (processingTime) vs continuous vs availableNow; trade-off between latency and throughput |

## 4.2 Delta Lake storage

- Create tables with explicit schemas and enable schema enforcement; use mergeSchema only deliberately when handling the schema-drift scenario.

- Partition by event_date. Avoid high-cardinality partition columns (such as order_id) because they create millions of tiny files.

- Streaming writes produce many small files. Schedule OPTIMIZE (compaction) in Airflow and document before/after file counts and query times.

- Schedule VACUUM with a sensible retention window; know that it limits time travel.

- Demonstrate time travel: query silver.order_state VERSION AS OF an earlier version after a bad write, then restore.

- Consider Z-ORDER (or liquid clustering) on city or restaurant_id if query patterns justify it.

## 4.3 dbt project

### Layers

- staging/: one model per source table; renames, casts, light cleaning only (stg_orders, stg_order_events, stg_restaurants...).

- intermediate/: reusable logic such as int_order_timeline (pivot lifecycle events into one row per order with stage timestamps).

- marts/: facts, dimensions, and aggregate marts consumed by BI.

- snapshots/: restaurant master snapshot using the check strategy on name, cuisine, commission_tier to produce SCD2 history.

### Tests to include

- Generic: unique, not_null, accepted_values (order status), relationships (fact to dimension keys).

- Custom singular tests: delivered_ts must be after placed_ts; order_value must be positive; one current row per restaurant in dim_restaurant.

- Source freshness: warn/error thresholds on the latest event_ts.

- Documentation: descriptions on every model and column, plus the generated docs site with the lineage graph (screenshot it for the README).

### Incremental model sketch

{{ config(materialized='incremental', unique_key='order_id',

incremental_strategy='merge') }}

select

order_id, customer_id, restaurant_id, rider_id,

placed_ts, delivered_ts,

datediff('minute', placed_ts, delivered_ts) as delivery_minutes,

order_value, is_cancelled, updated_at

from {{ ref("int_order_timeline") }}

{% if is_incremental() %}

where updated_at > (select max(updated_at) from {{ this }})

{% endif %}

Handle late-arriving updates: because an order can be updated hours after it was first seen, filter on updated_at (or use a lookback window such as 1 day) rather than on placed_ts alone.

## 4.4 Airflow orchestration

| DAG | Schedule | Tasks and notes |
| --- | --- | --- |
| daily_batch_load | Daily 02:00 | File sensor for restaurant master drop, validate, load to Bronze, trigger snapshot. Idempotent per execution date |
| dbt_build | Hourly (or after batch load) | dbt deps, dbt snapshot, dbt run, dbt test; fail the DAG when tests fail |
| data_quality_checks | Every 10-15 min | Freshness, volume, DLQ-rate checks; alert on breach |
| lake_maintenance | Nightly | OPTIMIZE and VACUUM Delta tables; record file counts before/after |
| backfill_demo | Manual | Re-process a past date range using catchup / airflow dags backfill; prove results are identical (idempotency) |

Defaults for every DAG: retries=3 with exponential backoff, execution_timeout, SLA misses, on_failure_callback (email or Slack webhook), max_active_runs=1 where overlapping runs would be unsafe, and tags/owners set for clarity. Use the TaskFlow API or clean operators; keep business logic out of DAG files.

## 4.5 Data quality and observability

| Check | Rule (example) | Action on failure |
| --- | --- | --- |
| Freshness | max(event_ts) in silver within 5 minutes of now | Alert; mark pipeline unhealthy |
| Volume | Hourly event count within +/- 40% of same hour 7-day average | Alert; investigate producer/broker |
| Null / completeness | order_id, event_type, event_ts never null in silver | Route rows to quarantine; fail if rate > 0.5% |
| Schema | Incoming fields match registered schema version | Send to DLQ; alert on spike |
| Uniqueness | No duplicate event_id in silver | Fail the run |
| Referential | Every fact_orders.restaurant_key exists in dim_restaurant | Fail dbt test |
| Business rule | delivered_ts >= picked_up_ts >= accepted_ts >= placed_ts | Quarantine and count; report rate |
| DLQ rate | DLQ events / total events < 1% | Alert |

Add a simple pipeline-metrics table (rows in, rows out, rows quarantined, batch duration, lag) written by the streaming job, and chart it in Metabase. Optional: expose Prometheus metrics and a Grafana dashboard for consumer lag and batch duration.

## 4.6 Serving and dashboard

- Live panel: orders per minute by city, cancellation rate (last 15 minutes), active riders.

- Operations panel: delivery time distribution (avg and p95), restaurant acceptance time, rider assignment delay.

- Business panel: daily GMV, average order value, top restaurants, repeat-customer share.

- Pipeline health panel: freshness lag, DLQ rate, rows quarantined, last successful dbt run.

## 4.7 Engineering hygiene

- Repository with clear folders, Makefile targets (make up, make demo, make test, make benchmark), and .env.example.

- GitHub Actions: ruff/black lint, pytest unit tests (simulator logic, parsing, dedup functions), dbt compile and dbt test against a small seed dataset on DuckDB, docker build.

- Unit-test transformation functions with small DataFrames; test streaming logic with Spark in local mode using a memory source.

- Pre-commit hooks, type hints, structured logging, and configuration via environment variables (no secrets in code).

- Optional Terraform: S3 bucket, IAM roles, and a small compute instance. Avoid always-on managed Kafka (it is costly); document the cost reasoning instead.

# 5. Repository Structure

food-delivery-data-platform/

├── README.md                  # overview, architecture diagram, results, quickstart

├── docs/

│   ├── architecture.png

│   ├── design-decisions.md    # tool choices and trade-offs

│   ├── failure-scenarios.md   # what you broke and how it recovered

│   ├── benchmarks.md          # methodology + measured results

│   └── data-dictionary.md

├── docker-compose.yml

├── Makefile

├── .env.example

├── simulator/                 # event generator (Python)

│   ├── generator.py  schemas.py  chaos.py  config.yaml

├── streaming/                 # Spark jobs

│   ├── bronze_ingest.py  silver_transform.py  gold_aggregates.py  common/

├── lakehouse/                 # table DDL, maintenance scripts

├── dbt_project/

│   ├── models/{staging,intermediate,marts}/  snapshots/  tests/  seeds/

├── airflow/

│   ├── dags/  plugins/  include/

├── quality/                   # Great Expectations suites / custom checks

├── dashboards/                # Metabase exports / screenshots

├── terraform/                 # optional cloud deployment

├── tests/                     # pytest unit + integration tests

└── .github/workflows/ci.yml

# 6. Week-by-Week Build Plan

Roughly 10-15 hours per week. Commit daily; a visible commit history is part of the signal.

## Week 1: Foundations, simulator, and Kafka

- Day 1: repo setup, Docker Compose with Kafka (KRaft), kafka-ui, MinIO; confirm you can produce and consume a test message.

- Day 2-3: build the simulator with the full order lifecycle, realistic timing between stages, and config-driven rate.

- Day 4: add chaos features (duplicates, late/out-of-order events, bad records, schema drift) with probabilities in config.

- Day 5: create topics with proper partitions/keys; verify per-order ordering; write unit tests for generator logic.

- Day 6-7: measure maximum producer throughput; write the first section of design-decisions.md (why Kafka, why keyed by order_id).

## Week 2: Spark streaming and Delta lakehouse

- Day 1-2: Bronze ingestion job from Kafka to Delta on MinIO with explicit schema and Kafka metadata columns.

- Day 3: Silver job: validation, DLQ routing, watermark-based deduplication.

- Day 4: order_state table using foreachBatch + MERGE, handling out-of-order events by comparing event_ts.

- Day 5: Gold windowed aggregates (orders/min per city, avg delivery time, cancellation rate).

- Day 6: checkpoint recovery test (kill and restart the job); document the result.

- Day 7: record baseline throughput and latency; note the small-file problem observed.

## Week 3: dbt modeling and Airflow

- Day 1: dbt-duckdb setup reading Delta/Parquet; staging models and sources with freshness.

- Day 2: intermediate order timeline; fact_orders as an incremental model.

- Day 3: dim_restaurant as SCD2 via snapshots; dim_customer, dim_rider, dim_date; relationship tests.

- Day 4: Airflow DAGs for batch load and dbt build, with retries, SLAs, and failure callbacks.

- Day 5: maintenance DAG (OPTIMIZE/VACUUM) and the backfill demo.

- Day 6-7: marts, dbt docs/lineage, and fix whatever broke when the pieces first ran together.

## Week 4: Data quality, observability, CI, and dashboard

- Day 1-2: implement freshness, volume, null, schema, referential, and business-rule checks; wire them to alerts.

- Day 3: pipeline-metrics table and health dashboard panel.

- Day 4: Metabase dashboards (live, operations, business, pipeline health).

- Day 5: GitHub Actions CI (lint, unit tests, dbt tests on seed data, docker build).

- Day 6-7: write the data dictionary and the first full README draft with an architecture diagram.

## Week 5: Hardening, benchmarks, and storytelling

- Day 1-2: performance tuning: partitioning, shuffle partitions, file sizing, compaction; capture before/after numbers.

- Day 3: run all failure scenarios (Section 7) and record evidence (logs, screenshots, row counts).

- Day 4: finalize design-decisions.md and benchmarks.md with methodology and hardware details.

- Day 5: polish README: results table, quickstart that works from a clean clone, screenshots/GIFs.

- Day 6: record a 2-minute demo video (architecture, live dashboard, kill-and-recover, dbt lineage).

- Day 7: do a clean-clone test on a fresh machine or VM; fix every setup problem you hit.

# 7. Failure and Recovery Demonstrations

This is the section most candidates skip and interviewers love. For each scenario, document the injection method, the expected behavior, and the evidence that it behaved that way.

| Scenario | How to inject | Expected behavior | Evidence to capture |
| --- | --- | --- | --- |
| Spark job crash | docker kill the streaming container mid-batch | Restart resumes from checkpoint; no duplicates or gaps in silver | Row-count reconciliation before/after; offsets in checkpoint |
| Kafka broker restart | Restart Kafka container during load | Producer retries; consumer reconnects; no data loss | Producer logs; source vs sink counts |
| Duplicate flood | Raise duplicate rate to 20% | Silver contains each event_id once | Count distinct vs total |
| Late data beyond watermark | Send events delayed longer than watermark | Dropped from windows but retained in Bronze; counted in a metric | Late-event counter; reprocessing query from Bronze |
| Schema change | Add a new field; then remove a required field | New optional field handled; invalid records go to DLQ with reason | DLQ sample rows; alert fired |
| Bad dbt data | Insert a negative order_value | dbt test fails and Airflow DAG fails loudly | Failed task log; alert message |
| Failed batch load | Provide a corrupt restaurant CSV | Validation fails; retries exhausted; alert sent; previous good data intact | Airflow UI screenshot |
| Backfill | Re-run a past 3-day range | Identical results (idempotent); no duplicates | Checksum or row-count comparison |
| Bad write recovery | Overwrite a Silver table with wrong logic | Restore using Delta time travel | DESCRIBE HISTORY output and restore command |

# 8. Performance Benchmarking

Never invent numbers. Measure on your own machine, record the hardware and configuration, and report what you actually observed. The examples below show the kind of results to aim for, not guaranteed outcomes.

| Metric | How to measure | What to report |
| --- | --- | --- |
| Sustained throughput | Simulator at increasing rates; watch Spark input rate vs processed rate | Max events/sec with no growing lag |
| End-to-end latency | Compare produced_ts to Gold write time (p50, p95) | Latency percentiles at normal and peak load |
| Consumer lag | Kafka consumer group offsets during a burst | Peak lag and time to recover |
| Small-file problem | Count files per partition before and after OPTIMIZE | e.g., file count reduced from thousands to tens |
| Query speed | Run the same dashboard query before/after partitioning and compaction | Percentage improvement with the query shown |
| Recovery time | Time from kill to caught-up after restart | Seconds to full recovery |
| Resource use | Container CPU/memory during peak | Memory per executor, state store size |

### Tuning levers to experiment with

- spark.sql.shuffle.partitions sized to cores and data volume.

- maxOffsetsPerTrigger and trigger interval.

- Kafka partition count vs Spark parallelism.

- Delta file size target and compaction frequency.

- Handling skew (a few very busy cities or restaurants) with salting or repartitioning.

- Watermark length vs state size.

# 9. Design Decisions Document

Write one short paragraph per decision covering the options considered, the choice, and the trade-off accepted. Suggested entries:

| Decision | Alternatives | Reasoning to articulate |
| --- | --- | --- |
| Kafka as ingestion backbone | Direct file drops, RabbitMQ, Kinesis | Replayable ordered log, scalable consumers, decoupling; cost is operational complexity |
| Spark Structured Streaming | Flink, Kafka Streams | Unified batch/stream API, strong Delta integration, wide industry use; micro-batch latency trade-off |
| Delta Lake (or Iceberg) | Plain Parquet, Hudi | ACID, MERGE, schema enforcement, time travel; discuss Iceberg engine-neutrality |
| Bronze/Silver/Gold | Single curated layer | Replayability and auditability; storage cost vs reprocessing flexibility |
| dbt for modeling | Spark SQL scripts, stored procedures | Testing, lineage, documentation, version control |
| DuckDB as warehouse (local) | BigQuery, Snowflake | Free and fast for the demo; note how the dbt project ports to a cloud warehouse |
| Airflow | Dagster, Prefect, cron | Industry standard, rich operators; discuss Dagster's asset model as an alternative |
| Micro-batch window and watermark | Different latency targets | Chosen values and the latency/completeness/state-size trade-off |

# 10. README Checklist

- One-paragraph summary and the business problem.

- Architecture diagram (draw.io, Excalidraw, or Mermaid) near the top.

- Quickstart: three commands from clean clone to running dashboard (make up, make demo, make dashboard).

- Results table with measured benchmarks and the hardware used.

- Screenshots or a short GIF: live dashboard, Airflow DAG graph, dbt lineage.

- Link to the 2-minute demo video.

- Links to design-decisions, failure-scenarios, and data dictionary.

- Known limitations and what you would do next (shows maturity).

- Tech stack badges and CI status badge.

# 11. Interview Preparation

## 11.1 Questions you should expect, with answer outlines

| Question | Strong answer outline |
| --- | --- |
| Walk me through your architecture. | Follow the data: source, Kafka, Spark, bronze/silver/gold, dbt, Airflow, BI. Give one number (throughput) and one design decision. |
| How do you get exactly-once? | Replayable source offsets + checkpointing + idempotent sink (MERGE keyed on event/order id). Explain that exactly-once is end-to-end, not a single switch. |
| What happens if the Spark job dies? | Restart reads checkpoint, resumes from last committed offsets, MERGE makes reprocessing safe. Cite your kill-and-recover test. |
| How do you handle late and out-of-order data? | Event-time windows, watermark, compare event_ts in MERGE; data beyond watermark is still in Bronze for reprocessing. |
| Why a watermark of N minutes? | Based on observed lateness distribution in the simulator; trade-off between completeness, latency, and state size. |
| How do you deduplicate? | event_id plus watermark-bounded dropDuplicates in streaming; MERGE on business key for state tables; unique tests in dbt. |
| What is the small-file problem? | Frequent micro-batch writes create many tiny files that slow queries. Fixed with OPTIMIZE/compaction and sensible trigger intervals; quote your before/after. |
| How did you model SCD2? | dbt snapshot with check strategy; valid_from/valid_to/is_current; fact joins to the version valid at order time. |
| How is the incremental model safe with late updates? | Filter on updated_at with a lookback window, unique_key merge strategy, and periodic full refresh. |
| How do you know the data is correct? | Layered checks: schema validation, DLQ, dbt tests, freshness/volume monitors, reconciliation counts between layers. |
| How would this scale 100x? | More Kafka partitions and Spark executors, managed cloud services, partition strategy review, autoscaling, cost controls, possibly Flink for lower latency. |
| What would you change in production? | Schema registry, managed Kafka, secrets management, monitoring/alerting stack, data contracts, access control, cost monitoring. |
| Kafka partitions and ordering? | Ordering only within a partition; key by order_id so an order's events stay ordered; discuss hot-key risk. |
| Batch vs streaming trade-offs? | Latency, complexity, cost, correctness; explain why the daily master data is batch while order events are streaming. |

## 11.2 Resume bullets (replace brackets with your measured results)

- Built an end-to-end real-time data platform (Kafka, Spark Structured Streaming, Delta Lake, dbt, Airflow) processing [X] events/sec with p95 end-to-end latency of [Y] seconds on a [hardware] setup.

- Designed bronze/silver/gold lakehouse with watermark-based deduplication and idempotent MERGE writes; verified exactly-once recovery after forced job failures with zero duplicates across [N] rows.

- Reduced small files from [A] to [B] and cut dashboard query time by [Z]% through partitioning and scheduled Delta compaction.

- Implemented automated data-quality gates (freshness, volume, schema, referential, business rules) with Airflow alerting and a dead-letter queue, catching [N] injected defects before reaching the warehouse.

- Modeled a star schema in dbt with incremental fact tables and SCD Type 2 dimensions; added CI (GitHub Actions) running lint, unit tests, and dbt tests on every pull request.

## 11.3 The two-minute demo script

- 0:00-0:20: the problem and architecture diagram.

- 0:20-0:50: start the simulator; show live dashboard updating and Kafka topics.

- 0:50-1:20: kill the Spark job; show it recover with no data loss and matching counts.

- 1:20-1:45: show a bad record hitting the DLQ and a dbt test failing and alerting.

- 1:45-2:00: show benchmark results and the repo; close with what you would do next.

# 12. Common Pitfalls

- Building a tutorial clone with clean data and no failure handling. Fix: chaos in the simulator and documented failure demos.

- Over-engineering the tool list before anything works. Fix: get a thin end-to-end slice running in week 1-2, then deepen.

- Claiming numbers you did not measure. Interviewers will ask how you measured; always include methodology.

- Partitioning by high-cardinality columns, producing millions of tiny files.

- Using inferred schemas in streaming code, so a bad record silently changes types.

- Non-idempotent writes (plain append in foreachBatch) that duplicate data after a retry.

- A README that does not run from a clean clone. Test it on a fresh machine.

- Not being able to explain your own code. Rehearse each component's failure modes aloud.

# 13. Optional Extensions

| Extension | What it adds |
| --- | --- |
| Schema Registry + Avro/Protobuf | Enforced contracts and compatible schema evolution |
| Change Data Capture (Debezium) | Stream changes from the Postgres operational DB into Kafka |
| Cloud deployment with Terraform | S3, IAM, and a small cluster; shows infrastructure-as-code (watch costs) |
| Flink variant of one job | Compare latency and state handling with Spark; write up the comparison |
| Grafana + Prometheus | Consumer lag, batch duration, and state-size monitoring |
| Data contracts and lineage (OpenLineage / Marquez) | Governance and end-to-end lineage across Airflow, Spark, dbt |
| ML feature table | Gold-layer delivery-time features for a simple ETA model, connecting DE to data science |
| Cost model document | Estimate monthly cloud cost at 1x, 10x, 100x volume |

# 14. Final Checklist

- Pipeline runs end to end from a clean clone with documented commands.

- Simulator injects duplicates, late data, schema drift, and bad records.

- Bronze/silver/gold Delta tables with idempotent writes and checkpoints.

- dbt star schema with an incremental fact, SCD2 dimension, tests, and docs.

- Airflow DAGs with retries, SLAs, alerts, and a demonstrated backfill.

- Automated data-quality checks that fail loudly.

- Measured benchmark results with methodology.

- Failure scenarios executed and documented with evidence.

- CI passing; unit tests present.

- Design-decisions document and README with architecture diagram.

- Two-minute demo video recorded.

- You can explain every component and its failure modes without notes.